

REPUBLIC OF LESOTHO

Ministry of Social Development Information & Communication

**INCEPTION REPORT**

VAC HELPLINE SYSTEM

Submitted by



June, 2021

Table of Contents

[Acronyms iv](#_Toc86228855)

[Acknowledgments v](#_Toc86228856)

[Executive Summary 6](#_Toc86228857)

[Introduction 6](#_Toc86228858)

[Scope 6](#_Toc86228859)

[Deliverables and Timelines 7](#_Toc86228860)

[Work Schedule & Milestones 7](#_Toc86228861)

[Requirements Gathering Participants 8](#_Toc86228862)

[Day 1 8](#_Toc86228863)

[Day 2 8](#_Toc86228864)

[Day 3 8](#_Toc86228865)

[Name 8](#_Toc86228866)

[Title 8](#_Toc86228867)

[Organization 8](#_Toc86228868)

[Email 8](#_Toc86228869)

[Telephone 8](#_Toc86228870)

[Summary table of requirements. 9](#_Toc86228871)

[Other Findings and Recommendations 10](#_Toc86228872)

[Infrastructure 10](#_Toc86228873)

[Current Infrastructure Setup 10](#_Toc86228874)

[Proposed Infrastructure 10](#_Toc86228875)

[Hardware Findings 10](#_Toc86228876)

[Operations and Roles 11](#_Toc86228877)

[**Partner** 11](#_Toc86228878)

[**Administrator** 11](#_Toc86228879)

[**Counsellor** 11](#_Toc86228880)

[**Supervisor** 11](#_Toc86228881)

[Case Escalation Process 11](#_Toc86228882)

[Case Categories 12](#_Toc86228883)

[Reporting Module 12](#_Toc86228884)

[Pivot Reports 12](#_Toc86228885)

[Comprehensive Reports 12](#_Toc86228886)

[Proposed Process Flows 14](#_Toc86228887)

[Call process flow 14](#_Toc86228888)

[Case Capture Process Flow. 15](#_Toc86228889)

[Conclusion 16](#_Toc86228890)

[Appendix 1: Proposed Case Fields 17](#_Toc86228891)

[Appendix 2: Proposed Case Categories 18](#_Toc86228892)

[VAC Categories and Sub-categories 18](#_Toc86228893)

[GBV Case categories and Sub-categories 20](#_Toc86228894)

[Sign Off 21](#_Toc86228895)

# Acronyms

VAC Violence Against Children

FRD Functional Requirements Document

ACHT Average Call Handling Time

TAT Turn Around Time

QC Quality Control

MNO’s Mobile Network Operators

LAN Local Area Network

UPS Uninterrupted Power Supply

BITZ ITC Bitz IT Consulting Ltd

# Acknowledgments

The BITZ ITC team would like to express our gratitude to all who took the time to speak to us during this exercise.

We were able to conduct interviews with various stakeholders. Because of this support BITZ ITC team always felt that we were in a position to achieve more over the requirements gathering period. At the same time, we accept responsibility for any errors, omissions, or is understandings in this report.

# Executive Summary

## Introduction

Child Helpline Lesotho was established in 2008 as an initiative of Ministry of Health and Social Welfare (MoHSW) and was initially funded by Global Fund and UNICEF with the objective of handling violence against children’s cases in Lesotho. Currently Ministry of Social Development (MoSD) is managing the Child Helpline.

One of the key components of Child Protection systems is the reporting mechanism by adults and children on incident or risk of any abuse, violence and exploitation happening against any child.

Stressors from the COVID-19 pandemic on children and families, compounded by security, health and financial factors, have increase the risks of intimate partner violence and violence against children. In addition, containment measures can further aggravate situations of children who are already exposed to abusive, neglectful and unsupportive environments. Children’s sources of support outside the family, including child protective services and school, are likely to be out of reach for some, if not all, of the time. Frequent national lockdowns have shut some children in whilst simultaneously shutting child protective services out, and has compromised access to social, educational and health provisions. Other children such as those on the street situations or on the move, maybe even more deprived and isolated from assistance, as may those living in residential care institutions or in detention.

In the last 2-3 years, UNICEF ESARO in its role of technical support and coordination realized that a number of countries in the region are faced with similar challenges. ESARO in collaboration with KCO, TCO and UCO, assessed various Helplines used within these countries and identified an estimate of 60-80% overlap. It proposed that under the technical guidance of ESARO a generic modular and replicable helpline system is developed and thereafter customized for Kenya, Tanzania and Uganda for their own country specific context.

# Scope

The upgrade should put the following into consideration:

1. The system should be able to receive calls for VAC on the toll free number through an E1 channel.
2. The system should be developed based on open-source standards and technologies preferably on major frameworks such as Laravel, Django, Spring etc. The process shall be managed and code shared on a code repository such as GitHub with clear documentation on deployment and integrations.
3. Build capacity of the end-user teams to be able to make minor adjustments to the system (configurable modules where possible e.g. case categories, SIP accounts,) and to manage the system after it has been handed over.
4. Develop a universal documented API to enable integration with other 3rd Party systems which will come in the second phase.

API will enable a secure integration with any systems. As it will expose data for consumption in two-ways. External systems will be allowed to consume data from the CHL; the CHL will also be able to access and use data produced by other systems.

1. The solution should be able to handle case distribution, routing, escalation based on roles & permissions regarding access for reported cases. This should include follow-ups, case prioritization as well as case closure by providing necessary assistance to the clients who reach out to the Call Center.
2. Provide dashboard & Reports, real-time call and case analytics with key metrics based on the set Case Categories, Demographics, System Users, Calls, and Call activities.
3. Design and documentation such as:
   1. User Training Manual and Guide
   2. Technical system documentation such as system architecture and technical specifications documentation, system manuals including quick troubleshooting guides and summaries, system administration manuals, guides, configuration, backup and restore procedure manuals
4. Plan and conduct training for: Helpline staff, Helpline Supervisors and local helpline nominated IT focal points and other relevant staff identified.
5. Provide technical support and ongoing routine maintenance for the Helpline, including regular software updates/upgrades for a period of 6 months after the commissioning of the system.
6. Implement security protocols for call & case data and design & set up remote backup, restore & recovery plans, procedures, and systems based on the developed Functional Requirements Document (FRD) taking into consideration confidentiality of the data.
7. Deploy the enhancements on the hosting platform and secure it with a Secure Sockets Layer (SSL) certificate for added security.
8. Project Management. The solution developers shall report to the project manager under Bitz IT Consulting Limited.

## Deliverables and Timelines

### Work Schedule & Milestones

This is an activity assignment to the proposed 35 days project plan from signing the contract to design, develop, deploy and train to handover of the system after sign-off.




Figure 1: Implementation Schedule/Plan

# Requirements Gathering Participants

## Day 1

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Title | Organization | Email | Telephone |
|  |  |  |  |  |

## Day 2

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Email** | **Telephone** |
|  |  |  |  |  |

## Day 3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Title | Organization | Email | Telephone |
|  |  |  |  |  |

## Summary table of requirements.

|  |  |  |
| --- | --- | --- |
|  | **Problem** | **Proposed Solution** |
| 1 | Call Capacity at the Helpline with addition of calls | E1 or SIP which can handle more concurrent calls. |
| 2 | Knowledge on handling calls | Training and Capacity building required as a key component for the success of this project |
| 3 | Case categories | Bitz shared case categories for VAC as used in Uganda for review by the client. System to allow for creation of categories. |
| 5 | Integration to other systems | This will be done in the second phase. However, the system should have a provision for integration. |
| 7 | Flexibility to generate and Export reports | The system should have an inbuilt reporting engine. with the ability to view based on various metrics & parameters. |
| 8 | Roles & Permission | System will have a predefined permission matrix based to the different key stakeholders (Client to provide) |
| 9 | For IVR if possible let us have Language selection maybe a few of the major languages | The client will provide IVR in different languages. The system should allow for language selection configuration. |
| 10 | Social media reporting and other platforms | The function is available, Social Media and other platforms will be integrated in the second phase. |

# Infrastructure Findings and Recommendations

This is a study of the existing components fundamental to the functionality of the call center both software and hardware.

## Current Infrastructure Setup

The server hardware is as provided below.

System x3200 M3

OS: windows server 2008 R@ standard

Processor : Intel (R) XEON (R) CPU X3430 @ 2.40GHz 2.39GHz

RAM : 2.00GB

Type :64bit OS

HDD: 250 GB

The center uses GSM/LTE for voice calls. Although the fiber link which is an extension from the government offices is yet to be installed, a VLAN for voice has already been configured though there is no termination and the service remains inactive.

The voice services are currently managed within a virtual LAN (VLAN) within the ministry with a fibre extension from government offices to the call center. A switch with 4mbps is configured for MPLS on the call center. The fibre link has not been fully adopted thus the call center lacks internet and connection to the VLAN.

## Proposed Infrastructure

System x3200 M3

OS: windows server 2008 R@ standard

Processor: Intel (R) XEON (R) CPU X3430 @ 2.40GHz 2.39GHz

RAM : 2.00GB( 8:Gb)

Type :64bit OS

HDD: 250 GB( Recommend at least 1Tb)




Figure 2: Proposed Infrastructure

# Operations and Roles

The system shall have the following user levels: administrator, counsellor/agent, supervisor and partner.

Every user level shall dashboard representative of their account roles and activity including statistics of calls and cases based on parameters such as categories, status, gender, districts, priority and any other applicable field. The dashboards will also have graphical displays line & pie charts, bar graphs, etc.

## **Partner**

They will be assigned **View** roles so that they can log-in to the system and anytime and view the activities and statistics at the Helpline as may be required. Mostly they will be given access to view reports from the system.

## **Administrator**

This is a general system administrator responsible for general system configurations, the can view cases, they have minimal or no action. The following are some of the roles by administrators:

* Create and update configurable parameters such as case categories and services offered.
* Manage system users.
* View reports.

## **Counsellor**

Counsellor handle calls and are mainly based at the call center. They are trained to offer first-line support for both VAC and GBV. Additionally, they:

* create cases from calls
* escalate cases to supervisors
* view their own cases.
* Can search cases from all cases

## **Supervisor**

A supervisor is the call center manager who is in charge of counsellor/agent work affairs and to ensure they are within the set policies of the helpline. They:

* Can create cases.
* View all cases with an option to update.
* Perform QA on calls.
* Propose system settings and updates to the administrator.

# Case Escalation Process

This is the process in which a case goes through before it’s closed. A case may be closed at the time of creation by the counsellor but sometimes it requires attention from a higher level of the user hierarchy.

Counsellors escalate cases they are not able to resolve to supervisors who are always the center managers for further action.

After these roles were defined Case capture flow was also discussed. Seven broadly classified tabs for the information to be captured were proposed.

1. Case Reporter Details
2. Case Category
3. Other Client Details
4. Perpetrator Details
5. Case Narrative
6. Services Offered
7. Case Action

Depending on the case status if the client is a first time Reporter the counselor would click on Create New case otherwise if the client is a repeat Reporter/ Client the form should populate their details accordingly.

# Case Categories

BITZ ITC shared the list of generic categories with the client. The initial categories will be uploaded into the system at inception, However, the system allows for additional categories

**Appendix 2** outlines the various proposed Categories for the VAC and GBV which the consultant will continue to work with the stakeholders to harmonize.

# Reporting Module

All activities done on the case management system will result in reports which are used by the supervisors, managers, and others to analyze the trends and be proactive and take corrective measures to mitigate situations. Both call and case reports shall have a list and statistical (pivoted) reports.

### Pivot Reports

Pivot report refers to the statistical description of the data captured generated by a system user based on select report fields. It presents fields on an X and Y axes form and is filtered by date and/or date range.

This gives a permeation & combination of the type of reports required and the different data required. Additional fields can be provided for filtering the reports. This applies to both call and case reports.

The report should be printable or exportable to acceptable formats such as PDF or spreadsheet.

### Comprehensive Reports

These are the main types of reports with listings of records are collected by the system. The module should provide filters for all of these kinds of reports to allow users get what is needed for a particular purpose. The filter may include date created, location, categories, gender, status among others.

These reports include:

* Call Reports
* Case Reports
* Counsellor Reports
* Performance Reports

The comprehensive reports shall have export option to formats such as XLSX, CSV, XLS and PDF either for further analysis or presentation.

# Proposed Process Flows

## Call process flow

Welcome IVR

Call Answered?

Exit IVR

Voicemail?

Case Capture/Follow Up

Voicemail message IVR

### 

## Case Capture Process Flow.

This shows the flow of the case capture process. The reporter details can be prefilled on call if the details exist and for all historical cases.

New Case

Reporter details

Information Inquiry

Client Details

Perpetrator Details

Case Details

Services Offered

Case Action/Closure

Follow Up

# Conclusion

The existing infrastructure and the current system require a complete overhaul the CHL systems provide a perfect opportunity to improve the process at the CHL center. Eventually, we expect that the volume of calls and cases at the helpline will increase exponentially.

With all the stakeholders working together we believe that the consultant will successfully deploy the envisaged system in the timeframe provided of 35 days.

# Appendix 1: Proposed Case Fields

|  |  |  |
| --- | --- | --- |
| # | Grouping | Field(s) |
| 1. | Report Details | Name, gender, phone number, language, Age Group, location (hierarchical), Nearest Landmark,  Alternative Contact (Text Field)  Email Address (Text Field), alternative contact, reporter tribe (select tribes), nationality and ID/Refugee Number |
| 2. | Case Categorization | Case Category (Select Categories), case subcategory (select sub categories), if reporter is client (reporting for self) |
| 3. | Client Details *(Collected if the reporter is different from the client)* | Name, gender, phone number, language, Age Group, nationality, location (hierarchical), Nearest Landmark,  Alternative Contact (Text Field)  Email Address (Text Field), client tribe, relationship to reporter, relationship comment, health status |
| 4. | Additional Client Details | DOB (Date of Birth),Age (in months and years),Guardian name, guardian marital status, disability status, disability type, if referred to receive special services, HIV status, household type, number of adults in household, occupation of household head, if client attends school, name of school, client school level, type of school, school attendance, school attendance reason, school address, if client is married, spouse name, spouse profession |
| 5. | Perpetrator Details | Name, gender, relationship with client, if the perpetrator share household with the affected person, location (hierarchical), Nearest Landmark, age, age group, perpetrators guardian name, tribe, health status, marital status, additional details |
| 6. | Case Narrative | Narrative, case plan, status in the justice system, general case assessment, related files, priority |
| 7. | Services Offered | Services offered, appropriate referrals |
| 8. | Case Action | Case action (status), status comment, how one got to know about 116 |

# Appendix 2: Proposed Case Categories

N.B. This is the generic list of the helpline categories as provided by BITZ ITC.

## VAC Categories and Sub-categories

|  |  |  |
| --- | --- | --- |
| # | Category | Subcategory |
|  | Abuse | |
| 1. | Murder | * Child Death due to Abuse * Attempted Murder * Child Sacrifice * Abortion * Mysterious Death * Poisoning * General |
| 2. | Physical Abuse | * Corporal Punishment * Electric-shocking * Beating * Burning * General |
| 3. | Emotional Abuse | * Labelling * Witness to Violence/Abuse * Bullying * Verbal Attack * General |
| 4. | Child Trafficking | * Internal Trafficking * Cross Border Trafficking * Abduction/Kidnapping * General |
| 5. | Child Exploitation | * Child Labour - Commercial * Children used for Criminal Activity * Children used for Begging * Child Labour - Domestic * Child Labour - Bonded * Child Labour * Commercial Sex Exploitation * General |
| 6. | Child Neglect | * Denial of Education * Child Malnutrition * Child Abandonment * Child Maintenance * General |
| 7. | Sexual Abuse | * Defilement * Exposure to Pornographic Materials * Sodomy * FGM (Female Genital Mutilation) * Teenage Pregnancy * Early/Forced Marriage * General |
| 8. | Online Child Sexual Abuse And Exploitation | * Online Extortion and Blackmail * Victim of Online Sexual Exploitation * Exposure to Online Child Pornography * Victim of Online Child Pornography * Attempted Defilement * Victim of Online Child Sexual Exploitation * Online Grooming for Sexual Purposes * Unwanted Sexting * Revenge Pornography * General |
|  | Counselling |  |
| 1. | Boy/Girl Relationship |  |
| 2. | Student or Teacher Relationship | * Teacher Problems * Student in Problems with School Authority * Abortion |
| 3. | Stress/Depression |  |
| 4. | Self Esteem |  |
| 5. | Reproductive Health Issues |  |
| 6. | Loss and Grief |  |
| 7. | Career Guidance |  |
| 8. | Juvenile Delinquency |  |
| 9. | Family Issues | * Divorce/Separated Parents in Conflict * Sibling Relationship * Family Member in Conflict |
| 10. | Parent or Child Relationship | * Unmanageable Children |
| 11. | Parental Guidance | * Positive Parenting * Coping with Single Parenthood |
| 12. | Peer Influence |  |
| 13. | HIV Counselling |  |
| 14. | Child Custody | * Institutionalization * Adoption * Paternity/Maternity Rights |
| 15. | Child In Conflict with the Law | * Child Imprisonment * Juvenile Delinquency * Child to Child Sex |
| 16. | Marital Issues |  |
| 17. | Addiction | * Drugs * Smoking * Alcohol * Gambling * Gaming * Pornography * Social Media/Internet * Food * Masturbation |
| 18. | Mental Issues |  |
| 19. | Legal Issues | * Child in need of representation * Child Witness * Law in Conflict with Children's Rights * Child in Conflict with the Law * Child Imprisonment * Child Imprisoned with adult Person * Pre-Trial Briefing |
| 20. | Child to Child Sex |  |
| 21. | Lost Child | * Seeking shelter * Missing Child * Homeless Child * Lost Child |
| 22. | Life Skills |  |
| 23. | Property Rights | * Inheritance issues * Property grabbing |
| 24. | Differently Abled Persons | * Deaf * Visually Impaired * Mental Disability * Physical Disability |
| 25. | Orphans | * Child headed families * Orphan in need of care and support * Orphan in need of school fees * Orphan living with elderly person * Orphan living with HIV-Infected person |
| 26. | Street Child |  |
| 27. | Discrimination | * Age * Ethnicity * HIV/AIDS * Marginal/Vulnerable Groups * Criminal Record/Ex-Prisoner * Access to Education |
| 28. | Run Away Child |  |
|  | Medical Aid | * In need of medical assistance * Access to health care * Concerns about illnesses |
|  | Information Inquiry | |
| 1. | Pre-trial Briefing |  |
| 2. | Inquiry on Other Services |  |
| 3. | Information on Helpline Services |  |
| 4. | Financial Aid |  |
| 5. | Employment/Job |  |
| 6. | Topical Issues (Child rights, Biology etc) |  |
| 7. | Case Update |  |
| 10. | Birth Registration |  |
| 11. | Appreciation |  |
| 12. | In Need of School Fees |  |

## GBV Case categories and Sub-categories

|  |  |  |
| --- | --- | --- |
| # | Category | Sub Category |
| 1. | Physical violence | * battering and beating * punching * kicking * whipping, or beating with an object * strangling * suffocating * burning intentionally * threatening with a knife, gun or other weapon. |
| 2. | Sexual violence | * Rape * Child sexual abuse * Defilement and incest * Sexual assaults * Sexual harassment * Forced prostitution * Trafficking in persons |
| 3. | Harmful traditional practices | * Female Genital Mutilation, * Early and forced marriages * Dowry related violence. |
| 4. | Economic violence | * Denial of assets and economic livelihoods * Child Neglect |
| 5. | Emotional and psychological | * verbal abuse * humiliation * confinement |
| 6. | Online Sexual Abuse & Violence |  |
| 7. | Murder |  |
| 8. | Others |  |

# Sign Off

|  |  |
| --- | --- |
| By signing this document, I acknowledge that I have received stated deliverables to the agreed quality levels. | |
|  | **Signature:** |
| **Date:** |
|  | **Signature:** |
| **Date:** |
|  | **Signature:** |
|  | **Date:** |