## Slide 1
child helpline system Lesotho
Project Closure Report

## Slide 2
Today's Agenda
OVERVIEW
  Heat-map
  Project Milestones
  Scope Statement
  Project Challenges
  Risks & Recommendations
  Retrospective
  Transfer of Operations
RK

## Slide 3
Inception Weekt
Customization Week
Deployment Week
User Training ( UAT)
Project Handover
Signoff/Handover
100
75
50
25
0
Project Health Status

## Slide 4
Project milestone

## Slide 5
Project Documentation

## Slide 6
Customization

## Slide 7
Deployment

## Slide 8
User Training& UAT

## Slide 9
Go live activities

## Slide 10
Scope Item
The system should be able to receive calls for VAC on the toll free number through an E1 channel.
SIP Technology

## Slide 11
Scope Item
The system should be developed based on open-source standards and technologies. The process shall be managed and code shared on a code repository such as GitHub with clear documentation on deployment and integrations.
PHP/ & Native JS
GitHub Repository Provisioned

## Slide 12
Scope Item
System is Customizable

## Slide 13
Scope Item
API Documentation has been provided in the technical documentation.

## Slide 14
Scope Item
Case Management

## Slide 15
Scope Item
DashBoard Reports

## Slide 16
Scope Item
DashBoard Reports

## Slide 17
Scope Item
UAT Training

## Slide 18
Scope Item
Backup Concept
Backup Concept Is being worked on and will be Implement During the Maintenance Period

## Slide 19
Scope Item
SSL & PUBLIC IP
The server will be hosted at the Ministry, The SSL & Public IP will also be provided by the ministry

## Slide 20
Challenges
Project Duration
Infrastructure Readiness

## Slide 21
Risks & Recommendations
Hardware Failure
If the hardware fails, the helpline can experience a total loss of Data. Our team together with IT must ensure daily replication & backup of the server. Regularly scheduled drills will be conducted to verify the quality of the data integrity.
Telephony Failure
Sometimes due to Internet Issues or Equipment, the calls may malfunction. The center is advised to always have a GSM VoIP PABX ready to connect to the server. This will ensure that the system has adequate up-time.
Security Breach
The ministry is requested to ensure that the server is protected from possible security breaches by installing a firewall that automatically filters out know hackers.
Data privacy violation.
The system tries to restrict data only to creators, however, in cases where our restriction has been bypassed. The SPOC (single point of contact can inform us by raining a ticket.

## Slide 22
Transfer Operations

## Slide 23
+254 720 055 067
Phone Number
Contact Us
Reach out to us for
inquiries or comments.
info@bitz-itc.com
Email Address
www.bitz-itc.com
Website